UI Redesign

Plan redesign, audit existing UI, design new direction, build component library, migrate incrementally, validate metrics.

CATEGORY  Workflows · Design   •   TRIGGER  manual   •   RATING  ★★★★☆ (8/10)   •   STATUS  Curated

WHY IT EARNS THE CURATED BAR

- Prevents redesign disaster—audit existing UI first, identify what works before throwing it away and starting over.

- Incremental migration minimizes risk—coexist old and new UI, feature-flag the switch, measure metrics before full cutover.

- Validates impact—measure whether redesign improves UX metrics (bounce rate, conversion, task completion time) not just looks.

PURPOSE

Chains six skills in sequence: classification → intent extraction → pattern selection → interface design → code generation → critique. Each phase constrains the next. Classification Card is the source of truth for all downstream decisions. Three branches: full redesign (all 6 steps), component-level (scoped with existing Card), incremental fix (Card + critique-only).

PREREQUISITES

- Codebase with .claude/ directory

- Access to package.json, schema, TypeScript types, existing components, globals.css

- Optional: reference images or templates for principle extraction

- Scope: dashboard/component/page name (defaults to full dashboard)

STEP 1 — PRODUCT CLASSIFICATION (HARD GATE)

Goal: Classify product across 8 dimensions to constrain all downstream decisions

Actions:

1.  Read: README, package.json, schema, TypeScript types, existing components, globals.css

2.  Classify across 8 dimensions:

- Product type (SaaS dashboard, consumer app, dev tool, marketplace, etc.)

- Domain (analytics, CRM, marketing, operations, etc.)

- Archetype (analytical, operational, creative, exploratory, etc.)

- User profile (domain expert, generalist, technical, non-technical, etc.)

- Data architecture (time-series, dimensional, event, transactional, etc.)

- Decision velocity (real-time, daily, weekly, offline analysis)

- Density band (sparse to dense on information density spectrum)

- Tenancy model (single-tenant, multi-tenant, partner-mode)

3.  Extract Primary Metrics (ordered by domain importance)

4.  Extract Comparison Axes (what users compare across)

5.  Produce CLASSIFICATION.md with all dimensions and derived constraints

Checkpoint: Present Classification Card to user; confirm accuracy before proceeding

Skip condition: Card exists and user confirms it's still accurate

Gate: Card must exist and pass user confirmation; missing or inaccurate Card = workflow fails

Output: .claude/CLASSIFICATION.md with full 8-dimension classification

STEP 2 — DESIGN INTENT EXTRACTION (IF REFERENCES EXIST)

Goal: Extract design principles from reference images, filtered through Classification Card

Actions:

1.  Check for reference images: ls Dashboards/ references/ assets/references/ design-refs/

2.  For each reference, extract principles: spacing logic, hierarchy strategy, density approach, interaction patterns

3.  Filter extracted principles through Classification Card constraints

4.  Classify as: Adopted (matches product type), Overridden (conflicts, document why)

5.  Produce INTENT_[source].md for each reference with Extracted → Adopted → Overridden logic

Checkpoint: Present adopted vs. overridden principles; user confirms

Skip condition: No references provided OR Intent Documents already exist and current

Gate: If references provided, both principles extraction and adoption logic must be shown

Output: .claude/INTENT_[source].md per reference

STEP 3 — PATTERN SELECTION

Goal: Select layout template, component density, navigation, spacing from domain-pattern-library

Actions:

1.  Using Classification Card's Derived Constraints, select:

- Layout template (A through E based on archetype + data architecture)

- Component density variants (based on density band)

- Navigation pattern (based on tenancy + hierarchy depth)

- Interaction patterns (based on decision velocity)

- Spacing grid and typography scale (based on density band)

2.  Present selected patterns to user

3.  This is the structural blueprint before any design decisions

Checkpoint: User confirms layout and pattern choices make sense

Gate: Pattern selections must be visible and user-confirmed

Output: Pattern selections in working memory (not persisted; guides Step 4)

STEP 4 — INTERFACE DESIGN

Goal: Execute design decisions constrained by Classification Card and selected patterns

Actions:

1.  Establish 3 signature design decisions (from interface-design Phase 1, using Classification Card and patterns as constraints)

2.  Define navigation structure (from Classification Card's hierarchy + tenancy)

3.  Make 7 table decisions (columns, density, sorting, filtering, pagination, cell state, comparison mode — using domain-pattern-library table variant)

4.  Define form patterns if applicable (from interface-design Phase 4)

5.  Define density and information architecture (from Classification Card's density band)

6.  Produce DESIGN_DECISIONS.md with all decisions documented

Checkpoint: User confirms design decisions

Gate: All signature decisions must trace back to Classification Card; no free-form guessing

Output: .claude/DESIGN_DECISIONS.md with signature decisions, navigation structure, table decisions

STEP 5 — CODE GENERATION & BLUEPRINT

Goal: Generate complete page files from Classification Card and pattern selections

Actions:

1.  Phase 5a — Dashboard Blueprint: Map Classification Card Primary Metrics to page positions, ordered by domain importance. Produce DASHBOARD_BLUEPRINT.md with KPI strip, above-fold hierarchy, chart type mapping, widget grouping

2.  Phase 5b — Structural Audit (HARD GATE): Before generation, verify generation is needed: (1) Will layout structure differ? (2) Will information hierarchy shift? (3) Will navigation change? If NO to all 3, skip to Step 6 (don't regenerate)

3.  Phase 5c — Code Generation: Generate complete page files using code-generation skill with 8-phase process: framework detection, design token generation, component code with all states, TypeScript interfaces, Storybook stories, test scaffolds, data contract generation, linting

4.  Phase 5d — Diff Review: Produce NOVELTY_DIFF.md showing what was replaced (and why each traces to Classification Card) and what was preserved

5.  Phase 5e — Accessibility & Responsive Validation (HARD GATE): Verify WCAG AA compliance, responsive at 1440px/768px/375px, keyboard navigation. All must pass

6.  Phase 5f — Version Control Setup: Create git baseline with tag redesign-v1-start, create REDESIGN_METADATA.md with classification dimensions, blueprint timestamp, baseline hash

Checkpoint: Present blueprint, audit pass/fail, accessibility report, and diff to user

Gate: Phase 5b (structural audit) must confirm generation is needed; Phase 5e (accessibility) must pass before proceeding

Output: Complete generated page files + .claude/DASHBOARD_BLUEPRINT.md + .claude/NOVELTY_DIFF.md + .claude/REDESIGN_METADATA.md

STEP 6 — DESIGN CRITIQUE

Goal: Score generated code against Classification Card and adopted principles

Actions:

1.  Run design-critique skill on generated code

2.  Evaluate against: Classification Card constraints, adopted principles from Step 2, Nielsen heuristics, design token adherence

3.  Classify findings: P0 (fix immediately), P1 (present to user with fixes), P2 (log for later)

4.  Produce CRITIQUE_[date].md with scored evaluation

Checkpoint: P0 findings fixed and re-critiqued before delivery

Gate: P0 findings block delivery; must be fixed and re-critiqued

Output: CRITIQUE_[date].md with scored findings

BRANCHING LOGIC

Branch A — Full Redesign: Run all 6 steps. Re-validate at Step 1: does Classification Card exist? If yes, is it still accurate for this redesign? If user says no, re-run Step 1. If yes, proceed to Step 2.

Branch B — Component-Level: Classification Card exists? Yes → scope patterns to component type. Skip Step 1. Proceed to Step 3 (pattern selection for specific component), then Steps 4-6 scoped to that component.

Branch C — Incremental Fix: Classification Card exists but inaccurate? Run Step 1 first. Card accurate? Extract P0/P1 from prior CRITIQUE_*.md. Skip Steps 2-4. Jump to Step 5 (code generation focused on addressing P0/P1 findings), then Step 6 to verify fixes.

HARD GATES

1.  Classification-first gate. No design decisions without a Classification Card. If no Card exists and user refuses to classify, workflow stops.

2.  Checkpoint gate. User confirmation required between Steps 1, 2, 3, 5.

3.  Intent-not-pixels gate. If references provided, extract principles; never copy template pixel-for-pixel.

4.  Enforcement gate. design-enforcement hook fires on every code write. Issues are addressed before critique.

5.  Generation contract gate. Step 5 must produce Dashboard Blueprint mapping Primary Metrics to page positions and generate complete page files. If output is only CSS tweaks, the step has failed.

6.  Pre-generation structural audit gate (Phase 5b). Verify generation is actually needed (layout structure change, information hierarchy shift, navigation change). If no to all 3, skip to Step 6.

7.  Accessibility gate (Phase 5e). WCAG AA compliance + responsive at 3 breakpoints + keyboard navigation. All must pass.

8.  P0-fix gate. P0 findings from critique must be fixed and re-critiqued before delivery.

CHAIN DISPATCH

Next Skill:  Condition

quality-gate:  After Step 6 critique complete

WHAT NOT TO DO

- Don't skip classification. Jumping to patterns without understanding product's data model, user archetype, decision velocity is the root cause of every bad AI dashboard.

- Don't copy a template pixel-for-pixel. Extract principles; understand why choices were made for that product, then apply to yours.

- Don't patch instead of generate. Classification identifies domain metrics correctly, but Step 5 edits existing layout instead of generating new one. Result: same layout, better typography (cosmetic, not a redesign).

USAGE

Invoke with /ui-redesign for full redesign, /ui-redesign [component] for scoped redesign, /ui-redesign --fix for incremental improvement. Include business/product context in first message for fastest setup.

WHAT IT DOES

This workflow plans and executes a UI redesign: audit existing, design new direction, build component library, migrate incrementally with feature flags, measure impact.

Phase 1: Plan & Audit — Define redesign goals (what's broken?). Audit existing UI: what works well? What's confusing? What's outdated? Document findings. Gate: goals and audit complete.

Phase 2: Design New Direction — Design new UI incorporating findings from audit. Maintain what works, fix what doesn't, modernize visuals. Gate: design approved.

Phase 3: Build Component Library — Build new design system components in code. Ensure accessibility, consistency, responsiveness. Gate: components built and tested.

Phase 4: Migrate Incrementally — Don't flip all UIs at once. Start with one section, feature-flag the old vs. new, measure metrics. Migrate section by section. Gate: metrics improve or remain stable.

Phase 5: Full Rollout — Once all sections migrated and metrics validated, disable feature flag and remove old code. Gate: old code removed, new code stable.

Phase 6: Monitor & Iterate — Track UX metrics post-launch. Iterate if improvements didn't materialize. Document lessons learned.

HOW TO USE

1.  Plan redesign and audit existing UI.

2.  Invoke the workflow: manual.

3.  At each phase: audit complete, new design approved, components built, incremental migration proceeding, metrics validated.

4.  Use feature flags for safe migration.

QUICK REFERENCE

| Property | Value |
| --- | --- |
| Workflow name | ui-redesign |
| Category | Workflows · Design |
| Rating | ★★★★☆ |
| Trigger | Manual |
| Complexity | 4–8 weeks depending on scope |
| Bundle | WORKFLOW.md + README.md + ui-redesign.docx |
| Stages | 6 (Plan & Audit, Design, Component Library, Incremental Migration, Full Rollout, Monitor) |
| Key Gates | Audit complete, design approved, metrics improve or stable, old code removed |
| Output | New UI in production, component library, performance metrics report |

TBK Labs   ·   Curated Kit   ·   2026-04-14